HANDLING Flight DISRUPTIONS

Revision History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 0.1 | 15-May-24 | Draft Version | Vinod Madallapalli |
| 0.2 | 16-May-24 | Added In-scope, Process flow | Vinod Madallapalli |
| 0.3 | 16-May-24 | Formatting and changes as per comments | Vinod Madallapalli |
| 0.4 | 17-May-24 | Correction of delay timings | Vinod Madallapalli |
| 0.5 | 27-May-24 | Changes/Additions as per inputs from OCC, AOCS | Vinod Madallapalli |

Contents

1.	Introduction	3

2.	Objective Phase -I	3

3.	In-Scope	4

4.	Out of Scope	4

5.	Requirements	5

Business Requirement	5

Functional Requirements	5

6.	Restrictions and Assumptions	8

7.	Output	8

8.	Project Deliverables	8

9.	Project Timelines	9

Annexure 1	10

Annexure 2	12

# Introduction

- This document delineates the functionality and process flow essential for managing flight disruptions effectively.

- Primary objective is to create re-accommodation engine for operational window, Phase 1 will cater to D- 48 to 72 hours.

- This document furnishes lucid and comprehensive guideline to all stakeholders involved:

- Operations Control Centre (OCC) team,

- AOCS,

- CX,

- RM,

- Digital

# Objective Phase -I

The objective of this application is to handle disruptions performing involuntary re-accommodation in the following scenarios.

- Re-accommodation in case of Flight Cancellation:

When a flight is cancelled in Jeppesen (by OCC), the cancellation cascades to Navitaire re-accommodation is to be provided.

- Flight Reschedule:

When a flight’s ETD is changed in Jeppesen (by OCC), the information cascades to Navitaire re-accommodation is to be provided in case of misconnection – while customer has the option to choose alternate flight via Plan B for all other scenarios.

Flights affected by a time change resulting in a departure delay of 2 or more hours or advance departure minimum by 1 hour.

The requirement entails accommodating impacted passengers on the best-suited alternate flights. and intimating customers of the change by suitable means.

# In-Scope

- Screens to create users, roles and assign roles to users for OCC use. (If time permits else to be done in further phases)

- Screens to create, modify, delete, and view parameters (In later phases)

- Screens to enter exception flights for OCC use.

- Screens to view exception flights entered.

- Re-accommodation engine invoking existing APIs.

- Re-accommodation on flights with alternate routing (Not in Phase I)

- Integrate with WAB and Baggage Handling (Not in Phase I)

- Logging PNRs processed with status. Log all changes by user on data related to configurable parameters, exception flights.

- Integrate with Salesforce to create and close tickets.

- Reports for excluded PNRs, PNRs affected due to process failure.

# Out of Scope

- Baggage handling.

- Codeshare flights.

- Handling reinstated flight after cancellation. No re-accommodation of PNRs back to original flight.

- Handling cases where flight timings are changed back to original timings. No re-accommodation of PNR back to original flight.

- Cost implications due to re-accommodation.

- Check for fare classes during re-accommodation.

- Scenarios other than disruptions due to flight cancellation, delay of at least 2 hours or advancement by at least 1 hour of departure time.

- Issues and un-informed changes (CR) in applications/servers like Kafka, GO-NOW (Navitaire), AD account validation, Sales force, UCG and Plan B

- Flights outside window of D-48 to D-72

- Delay less than 2 hours and advancement of departure time with-in 1 hour.

- Handling PNR with STCR. (any other)

- Auto refund of passengers do not accommodate to any alternate flights.

# Requirements

## Business Requirement

| ID | Business Requirement |
| --- | --- |
| BR1 | Setup business rules and users |
| BR2 | Application to do automatic re-accommodation using preset rules/parameters |
| BR3 | Notify stakeholders on automatic re-accommodation |
| BR4 | Update PNRs with alternate flights |
| BR5 | Notify customers with new flight details |
| BR6 | Customer to check and accept, change, or cancel re-accommodated flight |

## Functional Requirements

| BR ID | FR ID | Functional Requirement |
| --- | --- | --- |
| BR1 | 1 | Screen for user login. |
|  | 2 | Screen for user management. |
|  | 3 | Screens to create, modify, view, and delete parameters. - Re-accommodation to be done from 6E-to-6E flights. - Minimum Connecting Time (MCT) at each airport. - Window for flight eligibility. (D-48 to D-72) - Number of days up to which in future / past dates flights to be searched (+- days) - Minimum and maximum hours of delay/advance departure. - Number of seats to be left untouched on selected alternate flight. - List of SSR/items to be checked to skip re-accommodation. - Prioritise passenger type. |
|  | 4 | Screens to create, View exception flights. - Flights on which NO ACTION REQUIRED - Flights onto which no re-accommodation to be performed. - Flight to be re-accommodated and specific re-accommodated TO flight. - Flight to be re-accommodated on specified alternate route flights (Not for Phase 1) - Flights with specified routing for which NO ACTION REQUIRED (Not for Phase 1) |

| BR ID | FR ID | Functional Requirement |
| --- | --- | --- |
| BR2 | 1 | Read message from Kafka. |
|  | 2 | Validate flight against parameters. - Window for flight eligibility. (D-48 to D-72) - Minimum and maximum hours of delay/advance departure. |
|  | 3 | Validate flight data against exception flight list database. - Flights on which NO ACTION REQUIRED - Flight to be re-accommodated and specific re-accommodated TO flight. - Flight to be re-accommodated on specified alternate route flights (Not for Phase 1) - Flights with specified routing for which NO ACTION REQUIRED (Not for Phase 1) |
|  | 4 | Validate flight data against Navitaire - Invoke API to get flight data |
|  | 5 | Screen to display disrupted flight with Approve and Reject Icon This is based on business rule AUTO RE-ACCOMMODATION. If set to YES, then no screen to be displayed and proceed with re-accommodation. If set to NO, manual intervention required by OCC team and approve or reject re-accommodation process |
|  | 6 | Process business rules for each flight. - Invoke API to get flight Manifest. - Invoke API “GetMoveAvailabilityRequest” to get alternate flights. - Select alternate flight as per priority tables given. - Create ticket with Salesforce for each PNR. - Log flight and PNR ton log file. PNR, Original flight, alternate flight, status of re-accommodation, reason for re-accommodation needs to be logged. - If connecting flight can’t be retained, then re-accommodate PNR on alternate connecting flights as well. |
|  | 7 | Generate reports and queue to OCC |

| BR ID | FR ID | Functional Requirement |
| --- | --- | --- |
| BR3 | 1 | Notify internal stake holders on email. - initiate of re-accommodate process. - skip of re-accommodation process due to business rule (specified) |

| BR ID | FR ID | Functional Requirement |
| --- | --- | --- |
| BR4 | 1 | Invoke API “MoveJourneyBookingRequest” to re-accommodate PNR. |
|  | 2 | Close ticket opened with Salesforce for successful re-accommodation of PNR. |
|  | 3 | Add PNR to successful list, excluded list, exception list or error list for report generation. |

| BR ID | FR ID | Functional Requirement |
| --- | --- | --- |
| BR5 | 1 | Notify customer on re-accommodation through UGC. |
|  | 2 | Create new template on UGC. |

| BR ID | FR ID | Functional Requirement |
| --- | --- | --- |
| BR6 | 1 | Existing application Plan B can handle this requirement. |

# Restrictions and Assumptions

- OCC to update exceptions on the screen provided whenever required before making changes in Jeppesen. System doesn’t enforce this.

- All external applications/servers like Kafka, GO-NOW (Navitaire), AD account validation, Sales force, UCG, Plan B are live and available.

- If specific TO flight is entered in exception table, then it is assumed that both FROM and TO flights have routing, same number of legs.

- Consider flights only in the window D-48 to D-72 hours before scheduled departure time for phase 1.

- Search alternate flights up to +(-) days manually configurable of impacted flight departure date for phase 1.

- In case of reschedule, delay should be at least 2 hours or advance departure by minimum 1 hour for phase 1.

- Re-accommodation will be performed only from 6E-to-6E flights.

- There’s no limit of number of hours between 2 connecting flights.

# Output

- Alert all internal stakeholders on initiate of re-accommodation.

- Passengers will be accommodated on alternate flights.

- Create list of excluded passengers and queue it for manual handling

- Create list of accommodated passengers but not all required items of passengers are met.

- Notify passengers on disruption and alternate option provided. (UCG)

# Project Deliverables

- Role based Admin screens to configure parameters.

- Re-accommodation engine to process and reaccommodate PNR.

- Screens to display list of Excluded PNRs, list of PNRs on which process failed, exception list.

- Solution Document

# Project Timelines

# Annexure 1

MCT Table (either this can be fixed value for all airports or please provide details for all airports in below format)

| Airport | D to D | D to I | I to D | I to I |
| --- | --- | --- | --- | --- |

PNR Priority Table

| Priority to re-accommodation |  |
| --- | --- |
| Priority | Pax Type |
| 1 | Business Class Pax having connecting flight |
| 2 | Business Class Group Pax |
| 3 | Business Class Corporate |
| 4 | Business Class INF, Family, WCR |
| 5 | Business Class – Rest of Pax |
| 6 | Economy Class Pax having connecting flight |
| 7 | Economy Class Group Pax |
| 8 | Economy Class Corporate |
| 9 | Economy Class INF, Family, WCR |
| 10 | Economy Class – Rest of Pax |

| Alternate flight priority |  |  |  |
| --- | --- | --- | --- |
|  | Alternate flight priority |  |  |
| Passenger Type | Non-stop | Via | Connection |
| Non-stop | 1 | 2 | 3 |
| Via | 3 | 1 | 2 |
| Connection | 3 | 2 | 1 |

| Alternate flight window (hrs)? |  |
| --- | --- |
| Attempt | Alternate flight |
| 1 | Departure + 2 |
| 2 | Departure + 6 |
| 3 | Departure + 8 |
| 4 | Departure + 10 |
| 5 | Departure + 12 |

- Alternate flight close to current disrupted flight scheduled time to be considered.

- Alternate flights prior to (up to 5 hours) Departure of disrupted flight should be considered.

- Alternate flights later to departure of disrupted flights should be considered.

Restrict PNR with SSRs

| Sno | SSR |
| --- | --- |
| 1 | STCR |
| 2 | MEDA |
| 3 | WEAP |
| 4 | BLND |
| 5 | HUM |

Stakeholders to be notified:

| Airport | AP Manager | Coordination Cell |
| --- | --- | --- |
| 1 |  |  |

# Annexure 2

Approvals

| STAKEHOLDER NAME & TITLE | ROLE OF STAKEHOLDER / APPROVER | DATE APPROVAL RECEIVED |
| --- | --- | --- |